JAMES SQUARE PROPRIETORS ASSOCIATION

Annual General Meeting

4 June 2026  |  19:00  |  Microsoft Teams

### Attendance and Apologies

MT acted as chair for the meeting and representative of the JSP. The meeting was recorded and attendees were advised verbally and via screen notification through Teams. The meeting concluded at approximately 9:21pm.

Committee members present:

| Name | Role |
| --- | --- |
| Mariana Trusson (MT) | Chair / Committee Member |
| Jamie Wishart (JW) | Committee Member |
| Ollie Hughes (OH) | Committee Member |
| Derek Preston (DP) | Committee Member / Proxy for Kareen |
| Agnes (ADW)– was able to join towards the end of the meeting | Committee Member |

Myreside Management (MM):

| Name | Role |
| --- | --- |
| Ania Jennings | Property Manager |
| Leigh Collins | Director |

Meeting attendee numbers

Of the 103 flats in the development, there was a peak attendance of 45 proprietors.

Apologies received from:

Kareen L (KL)– appointed Derek Preston as proxy for the meeting.

| Item |  | Notes | Raised by | Action by |
| --- | --- | --- | --- | --- |
| 1 | 1.1 | Review of 2025–2026 Update Regarding Previous Factor (Fior) MT summarised of the JSPA committee's concerns regarding the performance of Fior Asset & Property Management. When appointed in 2025, Fior had initially appeared promising; however, significant concerns arose over time, including: - Failure to hold the AGM within the expected timescale. - Delays in producing accurate accounts. - Poor communication with owners. - Difficulties obtaining financial information and reconciliations. - Failure to comply with expected standards under the Property Factors Code of Conduct. MT explained that extensive efforts had been made to communicate concerns to Fior by the committee through letters to owners, email communications, the James Square website, and the James Square Facebook group. Special recognition was given to former committee members Derek Turnbull and Chris McGowan, who undertook significant work in progressing the transition away from Fior and supporting the appointment of Myreside Management. Following an Extraordinary General Meeting, owners voted in favour of appointing Myreside Management as factor. The management handover formally took effect on 1 February 2026. | MT |  |
|  | 1.2 | Ongoing Issues with Fior MT advised that as if June 2026 Fior had yet to initialise or complete the handover process. Providing the example that Fior have yet to hand over owner details to MM, requiring them to carry out manual searches for owner detail via the land registry records. Owners had raised numerous concerns to Fior and to the committee regarding: - Roof fund payments requested by Fior shortly before they ceased acting as factor. - Direct debits continuing to be collected after the transfer date. - Missing financial reconciliations. - Lack of clarity regarding owner payments and account balances. The committee had repeatedly attempted to obtain information from Fior through email, telephone calls, written correspondence, and personal visits to their office. JW advised that he had maintained ongoing communication with Pedrom Aghabala of Fior and had received a further response on the day of the AGM. Fior indicated that work on the final reconciliation remained ongoing and attributed delays to personal circumstances and bereavement; however, no definitive completion date had been provided. Fior indicated a willingness to transfer any remaining development funds directly to Myreside once reconciliation had been completed. JW’s copy of Fior's latest email response was posted in the meeting chat for owners to review. The committee will continue to pursue Fior for the completion of the financial reconciliation and transfer of remaining funds to MM | MT, JW | JW, Committee |
|  | 1.3 | Owner Questionnaire and Potential Outstanding Payments JW provided an update regarding the questionnaire issued to owners concerning payments made to Fior. At the time of the AGM: - Fourteen (14) owners had completed the questionnaire. - Responses indicated that approximately £7,000 may have been paid to Fior after the factor had effectively ceased management of the development. - Payments appeared to include roof fund contributions and direct debit collections made after 1 February 2026. The committee confirmed they were continuing to gather information and encouraged any owner who believed they had made additional payments to Fior to complete the questionnaire available at James-Square.com. Discussion followed regarding the ongoing delays: - Elspeth advised that she had attempted to pay monies owed to Fior but had been unable to obtain an accurate balance despite repeated requests. She confirmed that Pedrom had recently advised her that reconciliation may take a further three to four weeks. - Craig McInnes commented that Fior could potentially simplify the reconciliation process by requesting owners confirm their payments and then investigating only discrepancies. - Several owners expressed frustration regarding the continued delays and the timing of Fior's response on the day of the AGM. The committee will continue to collect owner questionnaire responses regarding payments made to Fior after 01/02/26 (available at James-Square.com). The committee confirmed that legal options would be considered once the final position was known, taking account of the balance of the likely benefit to owners against likely costs, resources, time and effort. | JW, MT, Elspeth, Craig McInnes, | Committee Committee |
| 2 |  | Finances AJ confirmed that, despite repeated requests, MM had received virtually no financial information from Fior as part of the handover process, and no monies had been transferred. | AJ |  |
|  | 2.1 | Sinking Fund Balance AJ confirmed that during investigations into the development's finances, MM discovered that a sinking fund held by Trinity Factors had not previously been transferred. A total of £25,661 was transferred from Trinity to MM on 7 May 2026 and is now held in an interest-bearing account on behalf of James Square owners. The fund is available for development-wide expenditure and cannot be used for block-specific repairs. MT noted that the discovery of the fund had come as a surprise to both the committee and owners and had only come to light following enquiries made to Trinity while investigating other historical financial matters. - Mark Johnson questioned whether records identified which owners had originally contributed, noting that some owners had previously received refunds while others had not. - AJ explained that MM had only received the lump sum and had not been provided with a detailed breakdown of individual contributions. - Chris McGowan advised that, during the Trinity period, monies had originally been collected for proposed render and roof works, and that there had previously been uncertainty over whether all owners had received refunds when James Square moved away from Trinity. AJ agreed to contact Trinity to obtain clarification regarding the source of the £25,661 and to provide an update to owners once further information was available. | AJ, MT, Mark Johnson, Chris McGowan | AJ,MM |
|  | 2.2 | Outstanding Debt(s) AJ advised that MM currently had no major concerns regarding the financial position of the development: - Outstanding debt stood at approximately £7,000 from approximately 25 debtors, nine of which are currently in the debt recovery process. - Some arrears had arisen because MM had not received accurate ownership records from Fior during the handover, resulting in some invoices being sent to tenants at James Square addresses rather than the owners themselves. - MM had since undertaken additional work to identify current owner contact details and ensure invoices were being issued correctly. - Owners were increasingly moving to direct debit payment arrangements, which was expected to improve collection rates going forward. | AJ |  |
|  | 2.3 | Owner Floats and Sinking Funds Becky requested clarification on the initial £450 payment made to MM at the start of the management contract. AJ clarified that the £450 is an owner float held to allow MM to pay contractors and meet development expenses. This is due to the billing cycle which happens at the end of each quarter. James Square does not currently operate a separate sinking fund through MM. although the committee would later discuss the possible reintroduction of building repair funds for individual blocks. | AJ, Becky |  |
| 3 |  | Appointment of Committee Members and Block Representatives MT stressed the importance of owner involvement in the development and encouraged additional volunteers to join the committee. Committee meetings are generally informal, held approximately once per month, and provide an opportunity to discuss issues and work directly with MM on matter arising for the development. AJ also highlighted the importance of achieving representation from each block within James Square. Following a call for volunteers, the following owners expressed an interest in joining the committee: - Erica – Block 51 - Becky – Block 51 - Nathan – Block 39 - Cory – Block 55 - James and Pam – Block 55 The committee welcomed the additional volunteers and agreed to contact all of them following the AGM to discuss involvement and future meetings. The email address of the committee was also provided: committee@james-square.com MT noted that one of the committee's key objectives was to avoid over-reliance on a small number of individuals and to ensure responsibilities were shared more evenly amongst owners. Chris McGowan later raised the issue of the Facebook Group moderator handover. The committee agreed to take that over. The committee will Contact all new committee volunteers following the AGM to discuss involvement and future meetings. Special thanks were recorded to Chris McGowan and Derek Turnbull for the significant work undertaken in previous years, particularly during the transition away from Fior. | MT, Erica, Becky, Nathan, Cory, James and Pam, Chris McGowan | Committee Committee |
|  | 3.1 | JSPA Constitution MT advised that a draft constitution for the JSPA had been circulated for review and comment with the paper for the AGM. Aimee Colley had submitted feedback and suggestions via email to MM. Owners were encouraged to review the draft document and provide any comments or proposed amendments before the final version was shared for adoption. The constitution was intended to provide a clear framework for committee operations, owner representation, voting procedures, and governance arrangements going forward. It was noted that without the adoption of the constitution all major James Square decisions would require a 50% +1 majority, meaning that any improvement/large expenditure maintenance actions would take significantly longer to complete. - Blair later queried the proposed quorum provisions and how these interacted with voting requirements under the title deeds and relevant legislation. - AJ explained that owners were encouraged to submit comments and suggestions. The quorum provisions could be amended before adoption. Once adopted, the constitution would provide a clearer framework for governance and decision-making. The committee will collate all feedback and comments from owners and incorporate as applicable before adoption. | MT, AJ, JW, Blair | MT, Committee |
| 4 |  | JSPA Objectives for 2026-2026 |  |  |
|  | 4.1 | Swimming Pool Repairs and Refurbishment MT updated attendees in terms of the conditions resulting in the closure of the amenity. An electrical fault in the plant room had caused the power to be cut and taken the dehumidification system out of service, leading to elevated humidity levels and subsequent deterioration of internal finishes. Sections of decorative cornicing had become detached and portions of the ceiling had begun to sag. Video footage showed debris falling while residents were using the facilities, creating significant health and safety concerns, and the facilities were accordingly closed pending further investigation. | MT |  |
|  | 4.11 | Building Survey and Structural Investigations AJ provided an update on investigations since the closure. Following concerns raised by surveyors, further inspections were carried out to determine whether Reinforced Autoclaved Aerated Concrete (RAAC) was present within the structure. Investigations confirmed on 28 May 2026 that RAAC was not present within the pool building. Note: the presence of RAAC would have created considerably more dangerous conditions for users. | AJ |  |
|  | 4.12 | Condition of the Pool Area Surveyors had identified a substantial number of issues requiring attention, including: - Sagging sections of ceiling - including directly above the pool area. - Areas of failed and detached cornicing. - Deteriorated plywood boxing around the upper perimeter of the pool hall. - Damage to ventilation areas around the pool. - Electrical inspections required following the plant room incident. - Water ingress concerns from the terrace above the pool. - General deterioration caused by age and prolonged exposure to humidity. - Loose and broken tiles around the pool and the shower. - Corroded and damaged gym equipment. - Very dated and worn changing areas. AJ noted that many of the materials originally used within the pool area were approximately 35 to 40 years old and had not been designed to withstand modern expectations for a high-humidity environment. Some of the decorative plaster cornicing was unsuitable for pool environments and appropriate replacement should be considered. | AJ, MT, OH, JW |  |
|  | 4.13 | Immediate Interim repair OH advised that he had attended the pool area with a general building contractor to assess possible repair options. The contractor indicated that immediate safety works could potentially be undertaken for between £2,000 and £3,000, allowing the pool to reopen relatively quickly. These works would include securing sagging sections of ceiling, removing or fixing loose cornicing, and carrying out basic safety repairs to affected areas. OH stressed that such works would be largely cosmetic and temporary in nature. Many of the underlying issues identified by surveyors would remain unresolved, and he described the current condition of the facility as tired and in need of substantial investment. | OH |  |
|  | 4.14 | Refurbishment AJ recommended that a comprehensive refurbishment of the entire facility should be investigated, using a pool construction/refurbishment specialist. Items discussed included: - Replacement of the existing ceiling system with modern use-appropriate materials. - Renewal of cornicing and wall finishes modern use-appropriate materials. - Improvements to ventilation and humidity management. - Refurbishment of changing rooms and shower facilities. - Replacement or relocation of gym equipment affected by chlorine corrosion. - Improvements to the sauna area. Similar examples/case studies AJ also advised that MM and JSPA contact Lothian House, a near by development of similar size and use with similar facilities that undertook a significant pool, gym, and leisure facilities refurbishment in 2019. MM had contacted Lothian House representatives and hoped to visit the development to review the completed works and gather information regarding contractors used, project costs, lessons learned, and opportunities applicable to James Square. Timescales AJ explained that no firm timescale could be provided at this stage, as several matters remained outstanding including further discussions with surveyors, obtaining repair and refurbishment costs, advice from the Royal Life Saving Society (RLSS) on safety procedures and risk assessments/ plans, and subsequent owner consultation and voting. AJ confirmed she had arranged a meeting with the RLSS for the week commencing 08/06/26 to ensure all necessary safety measures would be in place when the facilities eventually reopened. Owners were advised to assume the facilities would remain closed for some time. Next steps Owner discussion included the following points: - Michael Smyth suggested converting the pool area into a residential flat, selling it, and using the proceeds to fund other development works within James Square. - AJ advised that this would be extremely difficult as the pool forms part of the common property owned collectively by all proprietors, and would require unanimous owner agreement. And that even one objection would put a stop to such a change in use. It would also require extensive and costly legal work to amend title deeds of all 103 flats. - There were numerous objections from owners raised against the suggested change suggestion. Alternative future uses discussed included: - retaining the swimming pool with its current layout - creating a larger gym facility, introducing spa-style facilities, installing a jacuzzi and steam room, and reconfiguring parts of the space to better suit modern usage. MT and AJ stressed that no formal vote could be taken at the AGM, this is due to the less than 50% attendance and the lack of an adopted constitution that would allow a an still representative but lower quorum for decision making. These options would be reviewed as part of the comprehensive refurbishment options appraisal and costing should this be instructed. The options appraisal would include: - repair costs, - refurbishment costs, - timescales, - safety requirements, and long-term options for the facility. Owners would then be consulted and asked to vote on the preferred way forward. The committee agreed that decisions should be based on complete information rather than immediate reactions to the current closure. There were no objections to this approach. MM to obtain formal repair and full refurbishment costings for the pool, gym, and sauna facilities | AJ, Micheal Smyth, OH, MT | AJ/MM AJ/MM AJ/MM A/MM |
|  | 4.2 | Building Condition Report (survey and planned maintenance - roof works) It was explained that the last major survey had been carried out in 2021, and had formed the basis of the roof fund and planned maintenance discussions under previous factors. AJ advised that the previous survey had been prepared by F3 Building Surveyors and had categorised works using a Red, Amber and Green system: - Red items requiring immediate attention. - Amber items requiring attention within approximately two to three years. - Green items requiring attention over a longer period. Many of the recommendations at the time had fallen into the Amber category. It is now 5 years later and most of the identified works are now effectively overdue. Whilst some limited repairs may have been completed since the original survey, the majority of recommendations remain outstanding. Accurate information is essential before significant maintenance/repair decisions could be made. AJ recommended that the same surveyors be instructed to revisit the development and produce an updated report. Using the same surveyor would provide several advantages: - They were already familiar with the development. - They had access to the original survey information. - They could assess deterioration since the previous inspection. - It would likely reduce costs compared to appointing a new consultant. The updated survey would provide a current picture of roof conditions, external wall conditions, structural concerns, common area defects, and future maintenance requirements. AJ advised that the estimated cost of updating the survey would be approximately £80 per property. To reduce the immediate financial impact on owners, MM proposed using a portion of the recently discovered Trinity sinking fund to offset some of the expense. A possible option discussed was approximately 50% funded from the Trinity sinking fund and approximately 50% funded by owners. No decision was made during the AGM. Instead, owners would be asked to vote on the proposal following circulation of the meeting minutes. AJ noted there is also a requirement for full, detailed and searchable building plans and elevations, at a cost of £700 approximately for the development (under £7/flat). Chris McGowan shared a link to his copies of building plans and drawings relating to the development. MM agreed to review the available information to determine whether it could be used to assist future surveys and planned maintenance works. | MT, AJ, JW, Chris McGowan, Mark Johnson | AJ/MM MM,AJ |
|  | 4.3 | Building repair fund restart (funding for large scale repair and maintenance) Given the age of the James Square buildings and the likelihood that substantial works would be required in the future, MM suggested the reintroduction of block-specific building repair funds. These would help owners gradually save towards major maintenance projects rather than facing large one-off bills. AJ advised that any future repair funds would operate on a block-by-block basis where appropriate such as roof and external wall repairs. Each block could therefore maintain its own repair fund, held in an interest-bearing account and reserved specifically for future maintenance works affecting that block. - Mark Johnson enquired on the level of owner approval for the funds to be established. - AJ advised that a formal vote would be required, likely conducted on a block basis rather than across the entire development. - JW noted the challenge of relatively low engagement from owners, with a significant number neither attending meetings nor responding to consultations. - JW suggested that where owners failed to respond, consideration should be given to treating non-responses as agreement, allowing projects to progress more efficiently. - AJ advised that appropriate wording could potentially be included in consultation documents to encourage responses and reduce delays. Any approach would need to remain legally compliant. - MT noted that obtaining the updated survey would allow owners to make informed decisions based on accurate costs and priorities. Rather than reacting to problems as they arose, the aim would be to establish a long-term maintenance programme for the development, enabling better financial planning, improved budgeting, reduced likelihood of emergency repairs, and greater transparency for owners. - There were no objections raised to obtaining updated information before making decisions regarding future repair funds. The committee agreed that the updated survey should be prioritised. |  |  |
|  | 4.4 | Tree pruning AJ confirmed that a specialist tree surgeon was engaged to inspect the large tree near block 61 following concerns regarding root heave. The inspection concluded that the tree could be retained and did not present an immediate risk of collapse, however, maintenance works are required. These works are expected to be carried out during the autumn period. As the tree is located within a common area, the costs will be shared equally across the development. JW also raised concerns regarding a separate tree growing from a wall adjacent to the development. AJ confirmed that the MM gardeners had been asked to assess and determine whether it could be dealt with as part of routine maintenance. If specialist works were required, these would be coordinated alongside other tree works to minimise costs. There were no objections raised to either of the issues. Complete tree maintenance works. | AJ, JW | AJ/MM |
|  | 4.5 | Caretaker Salary AJ confirmed that the caretaker (Jimmy) salary had remained aligned with minimum wage increases over recent years. It was suggested that Jimmy's salary should be maintained at a set percentage above the National Living Wage to reflect his experience, knowledge of the development, the value he provides to owners, and the importance of retaining his services. Several owners spoke in support of this proposal. Owners highlighted that Jimmy regularly undertakes duties beyond those formally expected, including assisting with maintenance issues, liaising with contractors, monitoring the development, and providing continuity during periods of factor transition. OH raised the issue of Jimmy’s clothes enquired about the process of replacement to damaged clothes, AJ confirmed that any such aspects would be covered through an expanses report that Jimmy would raise to MM. No objections were raised on any of these aspects. As the meeting was not quorate for formal decision-making, the matter was noted for future consultation with owners. | AJ, OH. | AJ/MM |
| 5 |  | Factor’s Report | AJ, LC |  |
|  | 5.1 | Fire Safety and Compliance AJ advised that fire safety inspections and compliance checks had completed across the development at the end of May. Once the reports are reviewed in detail any recommendations identified and next steps would be communicated to owners on a block-by-block basis. - Chris McGowan queried the building warrant with respect to Automatic Opening Vents (AOVs) within Block 51 and 45. He confirmed that the current openings large simple ventilation openings which had historically been blocked and subsequently reopened following fire safety inspections. These create significant draughts throughout the stairwell, leading to complaints from residents because they are permanently open. Previous discussions had explored replacing these openings with proper AOV systems. - AJ noted that building warrants had previously been submitted relating to these works but much of the historic information appeared to be missing. It was agreed that further discussions would take place between MM and owners within Block 51 and 45. No objections were raised. | AJ, Chris McGowan | AJ/MM |
|  | 5.2 | Electricity Supply and Metering AJ noted that no bills had been received for communal electricity accounts. Issues between utility providers and account reconciliation were still ongoing. To ensure accurate records, Jimmy has been instructed to take regular meter readings. One particular meter associated with the car park appeared not to be recording any measurable usage, which remained an issue requiring further investigation. MM confirmed these matters remained under review. | AJ | AJ/MM |
|  | 5.3 | Update on owner engagement LC provided a further update regarding owner accounts and debt recovery. At the time of the AGM: • Approximately 91 owners had provided email addresses. • Around 12 owners continued to receive correspondence by post. • Around one third of owners had now moved onto direct debit arrangements. The number of debtor accounts had reduced significantly since MM took over management. Various letting agents had been contacted regarding outstanding balances owed by absentee landlords, resulting in several accounts being settled. LC noted that progress was being made and that owner engagement continued to improve. |  |  |
|  | 5.4 | Insurance repairs and excess - Chris McGowan raised the issue of current insurance excess for escape of water claims, which stands at £5,000. He noted that many owners felt this level was excessively high, particularly where leaks often originated from neighbouring properties and were entirely outside the affected owner's control. - AJ advised that the current policy would be renewed in November 2026 and that insurance arrangements could be reviewed then. - LC confirmed that under MM's standard approach, insurance excesses are normally shared across all owners and apportioned in the same way as insurance premiums, meaning each owner contributes only a small share rather than one individual being responsible for the full excess. - MM considers this to be the fairer approach across their wider portfolio; - LC is open to reviewing the approach for an alternative if that would suit James Square. - It was noted that the higher excess translated to lower insurance premiums. - Several owners expressed surprise at this arrangement, noting that under previous factors excesses the excesses were lower and they had often been charged directly to claimants. The committee agreed to review the matter before the next insurance renewal period (November 2026) and consult owners regarding any proposed changes. | AJ, LC, Chris McGowan, | MM/ Committee |
|  | 5.5 | Water leaks Several owners enquired about current and historic water ingress affecting their properties. - Flat 51/20 (Anna) explained that water had entered her flat from above and that she remained unclear about how repair costs would ultimately be apportioned. - LC explained that where damage resulted from an insurable event, costs would generally be treated in the same way as an insurance claim even if the total cost fell below the formal insurance excess, meaning costs would not automatically fall solely on the affected owner. - Anna raised the issue of the leak detection technology mentions by MM during their presentation at the EGM. - LC confirmed that the technology remained under development, with improved sensor systems being tested. Owners would eventually be able to request surveys for installation, and the system would automatically isolate water supplies when leaks were detected. He explained that implementation was taking longer than anticipated but remained part of MM's future plans. - Chris McGowan later questioned whether a purely voluntary leak detection system would result in installations primarily within well-maintained owner-occupied properties rather than within higher-risk rental properties. - LC acknowledged the concern but advised that participation would initially remain voluntary, noting that letting agents had already shown interest in the technology, the system could reduce insurance risk, and future rollout would likely focus on properties most likely to benefit. - The committee agreed that leak prevention remained an important long-term objective. - Flat 45/13 (Elspeth) raised concerns regarding ongoing water ingress affecting her property over several months despite previous inspections and repair attempts. Although roof works had appeared to reduce some of the issues, water ingress had recently increased again. Elspeth stated that she continued to gather photographs and evidence. - AJ requested that all recent photographs and updates be emailed directly to MM so that Connor could continue investigations and determine whether further inspections were required. |  | Owner (Flat 45-13) |
|  | 5.6 | Garage door repairs AJ confirmed that the damage to the doors had been caused by a vehicle leaving the garage with a tow bar attached. The owner responsible had agreed to cover repair costs. Repairs had subsequently revealed additional issues with the control systems and electronics, and contractors had attended and resolve these problems. Owners confirmed that the garage door was now functioning normally. - Chris McGowan raised concerns regarding that the door remained open for an extended period following damage, leaving bicycles and stored items exposed. - AJ acknowledged that in this instance communication regarding the incident could have been better and apologised for the lack of updates provided to owners. | AJ / Chris McGowan |  |
| 6 |  | AOB | All |  |
|  | 6.1 | Council Tax Banding AJ raised a question submitted by an owner under the impression that all the flats on the are on the same band. Chris McGowan advised that he had previously explored the issue with the Assessor's Office but had been informed that formal challenges were generally only permitted within six months of purchase. Many owners confirmed that the bands are indeed different across the estate, and some flats that are similar may have different bandings. Erica advised that she worked for the Lothian Valuation Joint Board and had experience dealing with council tax banding assessments. She offered to carry out an informal review of the position within James Square and provide feedback to the committee. MT thanked Erica for her offer and noted that any information obtained would be shared with owners. It was also noted that should a formal review be made for flat, the bands for other flats may be changed as a result by the council which could lead to unintended increases. | AJ, MT, Chris McGowan, Erica, | Committee / Erica |
|  | 6.2 | Estate Cleaning and Grounds Maintenance - Several owners raised concerns regarding cleaning standards and grounds maintenance, including stairs appearing not to have been cleaned recently, weeding not being carried out consistently, general litter accumulation around the estate, and untidy external areas. - AJ confirmed that cleaning contractors remained active on site and that she would review cleaning schedules and contractor specifications. - She agreed to investigate whether litter picking formed part of the current cleaning contract and, if necessary, whether additional tasks should be added. - ADW raised concerns around the cleanliness and appearance of the entrance area to Block 51, reporting that the entrance matting appeared heavily worn and dirty, the communal entrance doors were in poor decorative condition, dirt and debris had accumulated around the entrance area, and certain areas appeared not to have been cleaned for a considerable period. - ADW suggested that the entrance doors should be repainted and that a deeper clean of the entrance area would significantly improve the appearance of the block. - Chris McGowan added that previous discussions had taken place regarding refurbishment of the entrance steps, suggesting that anti-slip resin surfacing could potentially improve both appearance and safety. he also highlighted concerns regarding the entrance canopy, noting that parts of the structure appeared degraded and in need of repair. - AJ confirmed that these issues would likely form part of the forthcoming building condition survey and could be assessed properly for future works. - In relation to cleaning concerns, AJ agreed to raise the matter directly with the cleaning contractors and ensure that cleaning standards within Block 51 were reviewed. - ADW also queried the cleaning arrangements for the refuse chute rooms, advising that she had previously raised concerns regarding their condition and was awaiting an update. - AJ confirmed that she would follow this up with the cleaning contractors and provide a response. | ADW, AJ, Chris McGowan | AJ AJ AJ AJ |
|  | 6.3 | Roadworks MT advised that MM had maintained regular contact with the council's project engineer, keeping the committee and owners informed regarding road closures, access arrangements, and construction timelines. - OH raised concerns regarding increased noise from overnight security robots - AJ agreed to raise these concerns directly with the council engineer. - MT raised the issue of bin collection arrangements - AJ confirmed that Jimmy had a solution in place that would be implemented on his return from A/L - Chris McGowan raised the issue of water pooling at the entrance to James Square. - It was noted that previous discussions had already taken place and the council had indicated that remedial works may be incorporated into future resurfacing works (phase 3 of current works). Buth that this had not been confirmed in writing. | MT, OH, AJ, Chris McGowan | AJ/MM |
|  | 6.4 | Summer social event Chris McGowan suggested setting aside a small budget for an annual James Square summer social event, involving an informal gathering within the communal garden area with refreshments for residents. The suggestion received a positive reaction from several attendees. The committee agreed to consider the idea as part of future community engagement efforts. | Chris McGowan | Committee |
|  | 6.5 | Amenity improvements and garden enhancement - JW noted that several residents had recently commented on the absence of the communal pizza oven, which had previously been used during informal gatherings and barbecues. He suggested that small contributions from owners could quickly accumulate into a useful budget for enhancing the communal spaces. Examples discussed included: - Additional planting and flowers. - Decorative stones and landscaping materials. - Improvements to communal garden areas. - Replacement or enhancement of shared outdoor facilities. - Community-focused improvements that would benefit all residents. - AJ suggested that the recently recovered Trinity sinking fund could potentially be used for appropriate communal improvements, provided the expenditure benefited the development as a whole. Any funds used could subsequently be replenished through future contributions if required. - MT commented that the garden remained one of the development's strongest assets and that modest investments could significantly improve its appearance and enjoyment for residents. No objections were raised The committee agreed to discuss possible garden enhancement proposals at a future committee meeting. |  | Committee |
|  | 6.6 | Future Meetings and Major Expenditure MT advised owners that while no major decisions were being taken at the AGM, future Extraordinary General Meetings (EGMs) would likely be required to consider significant expenditure proposals. Examples included: - Swimming pool refurbishment or repair works. - Building fabric repairs identified through the updated survey. - Roof and external envelope projects. - Other substantial capital expenditure affecting the development. Owners were encouraged to participate in future consultations and votes as these projects progressed. | MT, AJ |  |
| 7 |  | Thanks and Close Minutes to be circulated by MM | ALL | MM |